***Attendance:***

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Group Project  L4/5 Group 19 |  |  |  |

Ogheneochuko Ideh: Yes

Thomas Barrett: Yes

Samuel Ormondroyd: Yes

***Meeting Agenda***

* **12:30pm – 12:40pm: Debriefed on completed tasks from previous sprint.**
* **12:40pm – 12:45pm: Discussed project mission statement.**
* **12:45pm – 1:10pm: Discussed and assigned tasks to group members.**
* **L10pm: Make arrangement for next group meeting and called meeting a to a close.**

***Time In meeting***

* 40mins

***Description on what was discussed:***

Today’s meeting began with group members discussing and debriefing the completed tasks from the previous sprint. Completed tasks that were discussed included; the terrain task, I had shared the tile sets I created with the group as well as the footprints needed to assembled. The experimentation tasks was also disused, in which I showcased the tweaking and variables I experimented in with the remaining on the group. Assets created this sprint were also showcased, these assets were the “God’s hands” assets and the “Imps” assets.

Moving on from debriefing on tasks from the previous sprint, we re-initiated a prior conversation we held about our mission statement. We discussed the average amount of hour’s assigned and logged by individually by team members, coming to the agreement that six was the average about of hours. We went on to further calculate the projected amount of hours we are too put into the project before handing it in. After calculating we discovered the projected hours will come to a total of 75 hours. Following this we began to break down the total amount of logged hours we may need to active our mission statement, this was 44 hours.

Also using our mission statement we discussed what tasks need to be addressed for this sprint and as a group assigned task to each team members. Tasks that were assigned this week consisted of tasks such as; “rebuilding the “parallax background in our current build” “playtesting conducted based wind variable”. After assigning tasks we discussed arrangements for our next meeting and called the meeting to an end.